# Customer Churn Analysis - Meeting 3 Agenda and Minutes

Date: 5 September 2026

Meeting frequency: Bi-weekly

Stage 2 submission date: 20 September 2026

# Agenda

Welcome and purpose

Review previous meeting actions

Attendance confirmation

Individual progress updates

Risk and issue reporting

Resource allocation

Next steps and action items

Open floor

Conclusion

# Meeting Minutes

Project Manager: Chhavi. Data Engineer: Sehaz. Data Analyst for Clustering: Meet. Data Analyst for Predictive Modelling: Vimal.

Jira was reviewed as the central project management tool. Stage 2 data preparation, clustering and cluster visualisation tasks were reviewed with their current statuses, comments, blockers and next steps.

Data preparation outputs are available and under final review. Clustering analysis has produced a four-cluster K-Means solution supported by an elbow chart, saved model, cluster visualisation and customer profile outputs.

No major technical blocker was reported. Remaining risks relate mainly to repository organisation, presentation clarity, final review and ensuring all video requirements are demonstrated.

# Action Items

| Owner | Action | Deadline |
| --- | --- | --- |
| Sehaz | Final review of data preparation files and documentation | Before 20 September |
| Meet | Finalise elbow evidence, K-Means outputs, cluster labels, visualisation and interpretation | 18 to 19 September |
| Vimal | Review training/test structure for modelling readiness and support technical QA | Before 20 September |
| Chhavi | Maintain Jira, organise repository, coordinate video and final submission checks | 20 September |

Next meeting: 20 September 2026.

Jira board: https://spsinghsethi2000-1786265308078.atlassian.net/jira/software/projects/KAN/boards/2